# 06 — Prototype Build & Deployment Guide

A practical sequence for building the MVP with an AI coding assistant.

AI Lead Follow-Up Assistant — Prototype Build Kit

Version 1.0  |  October 2026

# 1. Build Objective

Create a local, demo-ready application that imports synthetic leads, analyzes them with an LLM, displays an attention queue, generates drafts, and records outcomes. Optimize for clarity and testability, not production-scale infrastructure.

# 2. Recommended Implementation Sequence

## 1. Initialize repository

Python project, virtual environment, .gitignore, README, .env.example.

## 2. Create schemas

Lead, BusinessProfile, AIAnalysis, DraftMessage, Activity; enums and validators.

## 3. Create SQLite repository

CRUD + transactions + seed script.

## 4. Import sample data

Read the supplied workbook or CSV; validate 30 synthetic leads.

## 5. Implement rules engine

Due, overdue, stale, closed-stage exclusion, risk-review queue.

## 6. Build AI adapter

Provider abstraction, prompt version, structured schema, retry/repair, errors.

## 7. Build Lead Detail UI

Raw lead, AI output, rationale, draft, edit/copy, activity history.

## 8. Build Today screen

Attention buckets and priority ordering.

## 9. Build Lead list

Search, filters, stage/priority/follow-up columns.

## 10. Add business settings

Services, tone, restricted claims, follow-up defaults.

## 11. Add tests

Unit rules + golden scenario suite.

## 12. Polish demo

Seed/reset control, sample business profile, consistent empty/error states.

# 3. Environment Variables

| Variable | Purpose | Example |
| --- | --- | --- |
| AI_PROVIDER | Provider adapter selector | openai |
| AI_MODEL | Model name chosen by builder | <model-id> |
| AI_API_KEY | Secret API key | (never commit) |
| DATABASE_URL | SQLite connection | sqlite:///lead_assistant.db |
| APP_ENV | local/test | local |

# 4. Local Run Definition

Create environment and install dependencies.

Copy .env.example to .env and add API key.

Run database initialization/seed script.

Launch Streamlit application.

Open the local URL shown by Streamlit.

Use “Reset Demo Data” before a showcase if needed.

# 5. AI Coding Assistant Workflow

Important Give the coding assistant the PRD, Technical Design, Prompt Spec, User Stories, Test Plan, and sample workbook together. Ask it to implement one sprint at a time and run tests before moving on.

Start with repository skeleton and data schemas; do not ask for the whole app in one generation.

After each sprint, run the acceptance criteria from document 04.

Require the assistant to show changed files and tests added.

Reject hidden business logic embedded in UI code; keep rules in services/rules.py.

Keep prompt text in versioned files rather than long inline strings.

Do not add autonomous email sending during MVP implementation.

# 6. Demo Script

Open Today: “These are the leads that need attention right now.”

Open a high-priority sales lead and show why it was prioritized.

Generate/show the personalized draft and next-best action.

Open an overdue lead and show deterministic follow-up logic.

Open a refund/legal/sensitive-data case and show that the assistant escalates instead of selling.

Record an outcome and show the next follow-up change.

# 7. Prototype-to-Pilot Gate

Do not add CRM integrations until at least five real users have reviewed the prototype or you have collected enough discovery conversations to confirm a repeated workflow. The first integration should be driven by actual user systems, not guessed market preference.